## Slide 1: Figure 1. Module Framework
Supply Chain Management
Strategic Plan & Scope
Network Design
Deployment
High Level Network Architecture
Field Maintenance
Operations & Maintenance
Post-Launch Engineering
Deployment
Deployment Management
Installation and Commissioning
to Operations
Network HLD
Network LLD
Selected Equipment & Vendors
Business Strategy
Tower/Site Construction
Site Survey
Fiber Construction Management

## Slide 2: Figure 2. Fiber Construction Module Framework
Architecture & HLDs
Construction Plan
Path Survey
Inputs
Fiber Construction
Infrastructure Availability
Tech Specs
Project Management
Use Case Specific
Infrastructure availability dependent
Vendor Management
Onboarding
Kick-off
Project Plan
Milestones
Reporting
RFx
Use Case Specific
Infrastructure availability dependent
Vendor evaluation and selection
Project Acceptance
Documentation
Test & Acceptance
Handover to Operations
Project Completion
Closure
Project Initialization
Project Closure

## Slide 3: Figure 3. Network Domains
Fix Local Access
Backhaul Links
Backbone Links
Backbone / Aggregation
Sites
Core Site
Backhaul Network
Long-haul

## Slide 4: Figure 4. Construction Planning Process
Fiber Optic Path Design
TX Network HLD
Desktop Planning
Field Surveys
Construction Plan
Identify Initial ROW
Compute Link Budget
Divide in Network Spans
Select Construction Technique
Upgrade Initial Design
Confirm Construction Technique
Confirm Rights of Way
Vendor Selection

## Slide 5: Figure 5. Network Span segmentation
Network Span 1
(Low hills)
Network Span 2
(High Slope)
Network Span 3
(Flat Terrain)
Landmark
(River Crossing)
Landmark
(Terrain Change)

## Slide 6: Figure 6. RFx Process
RFx Scope Statement
RFx Project Chart
RFx Preparation
RFx Execution
RFx Project Team
Identify and prequalify Bidders
Gather RFx information
Size and Scope
Technical Requirements
Build RFx Document
Information for Bidders
Scope of Work
Proposals documents
Proposals Evaluation
Contract
Gather RFx information
Queries
Oral Presentations
Evaluation and Selection
Evaluate Proposals
Recommendations and Selection
Contract / MSA